# Nibbl AI — Master Requirements vs Current Build: Gap Analysis

Date: 2026-10-04

Author: Riajul (backend/DevOps maintainer)

Compared: the controlling 68-page Master Requirements (+ Feature Document + Adherence checklist) against the current backend (services/backend), verified against source.

## Headline

The current backend implements an earlier, simpler milestone of Nibbl. The Master is a substantial redesign/expansion. The foundation is real (OCR, product matching, aliases, wallet/ledger, reservations, basic reviews, payout batches), but several core mechanics are not built — and the campaign model itself differs from the Master.

Scope note: this repo is backend + AI only. The Brand & Admin dashboards are a separate frontend repo, so items marked 🖥️ are frontend work this backend repo cannot deliver.

Legend: ✅ Built · 🟡 Partial · 🔴 Missing · 🖥️ Frontend (separate repo)

## Two things to tell Nibbl up front

1. Tag Generator — the Master says build it as a "Coming Soon" static page (functionality removed from scope). So it is not a missing feature; it's per-spec.

2. The Adherence Guide's 2–4 week target is aggressive for this scope — the campaign redesign, Discovery/Ranking, and Review Campaigns are each multi-week efforts. Recommend phasing and confirming priority with Nibbl.

## Area-by-area (the 16 Master areas)

### 1. Brand Dashboard Home — 🟡 / 🖥️

Analytics endpoints exist (brand overview/campaigns), but not shaped to the Master's exact snapshot definitions (cost-per-result, 25-hour-cycle metrics). Mostly a frontend layout spec.

### 2. Product Library — ✅ mostly

Per-flavor/size Product ID ✅, description for AI questions ✅, aliases ✅. Admin-managed category taxonomy 🟡; delete-requires-"DELETE", ratings→filtered reviews are 🖥️.

### 3. Rebate Campaigns — 🔴 major redesign

| Master requirement | Status |
| --- | --- |
| 25-Hour Claim Capacity (claims/cycle, pause, 25h rolling reset) | 🔴 — code has daily_budget ($) only |
| Offer types Free / BOGO Free / B1G1-50% / Buy X Get $Y with locked reward math | 🔴 — code uses allocation-% reward tiers |
| Tier allocation 100% guardrail | ✅ (but a different model) |
| Nibbl approval workflow (Draft→Submit→Review→Approve/Changes-Requested; rereview keeps old version live) | 🔴 — statuses are only draft/active/paused/completed/archived |
| Reservation Rule Snapshot (lock terms at claim) | 🟡 |
| Reserved reward funding (reserve max, return difference) | 🟡 — Holds exist |
| Retailer Availability / Featured / Receipt Eligibility (Any vs Required) | 🔴 |
| Meta Pixel per campaign | 🔴 |
| Min-purchase in units, BOGO flag | ✅ |

### 4. Discovery & Campaign Lifecycle — 🔴 Missing (largest feature)

Location gate, Discovery Geography (Nationwide/States/ZIP+radius) as eligibility gate, CVR ranking (Base CVR × Store Match × Brand Interest), "Going Fast", QR/direct-URL geography bypass, campaign-level (not brand-wide) suppression. None implemented.

### 5. Shopper Claim & Receipt Flow — 🟡 Partial

Claim→reserve→upload→validate ✅ (basic). Missing: two-checkbox consent (Nibbl + Brand email/SMS), active-claim-slot display ("3 of 5"), 7-day deadline from confirm, richer duplicate fingerprint (store/register/txn#) + per-line quantity allocation, full restriction pop-up set, reminder schedule (48h/12h).

### 6. Redemptions & Manual Review — 🟡 Partial

Queue + approve/decline + add-alias ✅. Missing: select-receipt-lines + confirm-product-mapping, system-calculated reward (brand can't override), standardized rejection reasons, 7-day auto-approve at MAX reward (verified missing), status tabs/export distinguishing auto vs manual.

### 7. Review Campaigns & Product Reviews — 🔴 Mostly missing

Only a basic one-per-product AI review exists. Missing: dedicated Review Campaign (daily budget, eligible products, brand questions rotated into AI chat), AI 5-question chat flow, review reservation ($1 / 30-day), moderation (4–5★ auto-publish / 1–3★ held 7 days), 90-day per-product cooldown, max 5 opportunities/receipt, product-ID lifetime ratings + AI summaries.

### 8. Brand Analytics — 🟡 Partial

Overview/campaign/product analytics exist, but not to Master definitions (Total Brand Cost from actual wallet txns, view→claim rate, 25-hour-cycle performance states: Exhausted Early / On Pace / Behind / Building Data).

### 9. Customers — 🟡 Partial

Brand customers + plan-based data gating ✅. Missing: consent status/date tracking, opt-out handling (keep operational history, exclude from exports), site-vs-brand activity split, Klaviyo/Postscript/Shopify "coming soon".

### 10. Brand Wallet — 🟡 Partial

Ledger + Holds (reserved) + brand escrow + pause-on-$0 ✅. Missing: Promotional Credits as a tracked balance, Stripe auto-refill (trigger at 25% of 7-day need), weekly statements + detailed ledger export, 7-day funding estimate.

### 11. Plans — 🟡 Partial

Plan tiers + fees + data-access + Subscription model ✅. Missing: per-plan active-campaign limit enforcement (1/3/10) (not checked in create_campaign), plan-change-on-renewal flow + downgrade handling + self-serve switching (admin-only today).

### 12. Settings & Tag Generator — 🟡 / 🖥️

Tag Generator → Coming-Soon static page per spec (existing backend endpoint no longer required). Missing: team roles (Owner/Admin/Viewer), per-member notification prefs (email/SMS), Meta Pixel ID validation, passwordless/session security view.

### 13. Brand Onboarding — 🟡 / 🖥️

Brand application + approval ✅. Missing: guided plan-select → company info → email verify → checkout/payment → wallet funding (mostly 🖥️ + Stripe).

### 14. Shopper Wallet, Withdrawals & Referrals — 🟡 Partial

Wallet, withdrawals (PayPal/Venmo), payout methods, referrals ✅. Missing: SMS-verify withdrawal, duplicate-payout-account review flow, payout-method-change review hold, detailed referral qualification steps.

### 15. Admin — Dashboard / Withdrawals / Brands / Campaign Approvals / Promo Codes — 🟡 Partial

Built: revenue views, withdrawal batch processing (PayoutBatch, statuses pending/processing/paid/flagged/rejected, manual-review flag) ✅, brand suspend, promo credit. Missing: Campaign Approval queue (no approval workflow), Promo Codes (reusable codes vs direct credit), brand-as-superuser access logging, configurable withdrawal thresholds ($25 / $100 rolling).

### 16. Admin — Shoppers / Suspensions / Referrals / Analytics / Receipt Discovery / Settings — 🟡 Partial

Built: user list/suspend/reactivate, fraud flags, audit logs, announcements, role stats. Missing: per-brand + global suspension logic, referral flag review, Receipt Brand Discovery (unpartnered-brand leads), revenue analytics to Master shape, Admin Settings (withdrawal thresholds, referral toggles, Discovery Ranking config).

## Cross-cutting fraud/abuse (Feature Doc §2.7)

Duplicate + line-item + velocity + manual review ✅ · device/IP/browser checks 🔴 · PayPal/Venmo one-account-per-user 🟡 · active-claim limits 🟡 · 30-day premium cooldown ✅.

## Suggested priority roadmap

1. Quick backend wins: per-plan campaign-limit enforcement · 7-day auto-approve job · standardized rejection reasons · promo-credit balance · Tag Generator → Coming-Soon.

2. Core redesign (big): campaign model → 25-Hour Claim Capacity + offer types with locked reward math · Nibbl approval workflow.

3. Discovery/Ranking (big): geography eligibility gate · CVR × store-match × brand-interest · retailer availability/eligibility · admin ranking config.

4. Review Campaigns (big): dedicated campaign · AI chat · reservation · moderation · limits.

5. Wallet/Billing: Stripe auto-refill · statements · plan-change-on-renewal.

6. Admin ops: campaign approval queue · promo codes · suspensions · receipt brand discovery · configurable thresholds.

Items 2–4 are multi-week each. The full Master is realistically well beyond 2–4 weeks with the current team — phasing and priority confirmation with Nibbl is strongly recommended.

Every status is traceable to the backend source (verified 2026-10-04). If the team believes something marked 🔴/🟡 is built, point me at the code and I'll re-verify. This is an audit — no code was changed.